# Exploring Lean Principles

# Description course and introduction

You can be Agile, and still have waste and defects in your processes – this is what Lean Software Development aims to tackle.

In this course, Exploring Lean Principles, you will gain the ability to apply Lean Processes and thinking to your own software enterprise.

First, you will learn what Lean is and how it relates to Agile.

Next, you will discover the Seven Principles of Lean and the Seven Wastes in software development.

Finally, you will explore how to apply what you have learned in your own enterprise. When you are finished with this course, you will have the skills and knowledge of Lean Software Development needed to eliminate waste and build quality in with your work in software.

# Course Overview

## Overview

Welcome to my course exploring Lean principles.

Lean software development was developed on the foundation established by the Toyota Production system. Lean takes lessons learned over generations of industrial practice and applies them in an intelligent way to the craft of creating software.

Some of the major topics that we will cover include:

Understanding the relationship between Agile and Lean.

Identifying waste in software processes.

Applying Lean principles to your enterprise.

By the end of this course, you will have the skills and knowledge to identify waste in your own processes and empower your people to do something about it.

Before beginning the course, you should be familiar with software development in general.

I hope you'll join me on this journey to learn how to build quality in and eliminate waste with the exploring Lean principles course.

# Understanding What Lean Is

## Introduction

I want to begin this course by staking out what we're talking about in terms of what Lean and Agile mean to each other.

We're going to spend this first section installing some basic understanding of the entire course and then deepen our understanding of the relevant elements as we move ahead.

I've worked for nearly 20 years or so with Agile and Lean processes, and while Agile has taken deep root in software development, Lean has gotten much less traction, and I think I understand why.

Agile begins with the Agile manifesto in 2001. While Lean begins with the Toyota production system and the work of Sakichi Toyoda and Taichi Ohno in the early 20th century.

I'm placing the origin here a little earlier than some sources, but everyone pretty much places the genesis of Lean manufacturing with Toyota.

In my estimation, the difference between Lean and Agile is a matter of scope.

Lean is strategy, and Agile is tactics. To draw another parallel in warfare, excellent tactics may allow you to take a hill very effectively, but this is pointless, if it's the wrong hill, strategically.

Agile can allow you to do things right, while Lean helps you to do the right things.

This is a point I want you to understand at the top. Lean is not an alternative or competing methodology to Agile. It is a supplement to Agile. In a real sense, Lean is Agile and Agile should be Lean.

One of the principal tools and logic and philosophy is antithesis. Defining a thing clearly by defining its opposite. When we say the thing is Lean, we would understand its opposite to be fat. Jack Sprat could eat no fat. His wife could eat no Lean and all of that.

A fat process most fundamentally is going to have loads of waste of unnecessary in value and detracting stuff. We will put a much finer definition on waste later in the course.

As a quick aside, there's an entire hilarious website devoted to this antithesis “FatManufacturing.com”. Here you will find posts like Six Stigma and just too late manufacturing. Stuff that could only be written by a survivor of the antithesis of Lean processes.

I've got stories directly from my career that illustrates why Agile tactics need Lean strategy.

The first was a project I did for a large company looking to create an Internet of Things initiative. My team worked to create an Azure architecture that took data from IoT devices out in the world to several data stores. And then we wrote an admin interface that mapped all this data out in beautiful scrolling charts.

All this running through continuously integrated builds and automated nightly deployments.

Our team philosophy was fantastic. Easily three or four times the values reached by other teams. And after about six months, we were all fired, though he'd been doing excellent work we could all be proud of.

The problem we've been solving turned out to be the wrong problem for the company to solve. After all this time, the company finally performed the analysis for what they could charge for their devices and the value add for architecture. And the numbers didn't add up.

Our work was waste.

Back in the fall of 2001 I worked for a large telecom that had the kind of problem that big companies have. They needed to keep track of the image assets they were using in their communications.

I was tasked with creating a fuzzy language search where you can direct searches for girl to woman and women and that whole kind of thing. This is out of the box search stuff these days. But back then it was fancy stuff and it was rewarding work.

This being 2001. Agile wasn't around yet, but we kept careful track of time, and the development process was very efficient and effective. After the library was ready for deployment, I attended a meeting with the infrastructure team with about 30 other people in a huge conference room.

Each project, looking to get a piece of hardware to deploy on, was speaking in turn, and it finally reached us.

I laid out what kind of hardware I thought the system would need, and the infrastructure guys agreed that that was a good assessment and return a dollar figure for deploying and maintaining that system.

A higher up at this meeting indicated that that exceeded the required figure for the project, and we moved on the next team seeking hardware. As I sat there for the next 40 or so minutes. 40 minutes of waste, by the way. It slowly dawned on me that the project I just spent the last four months working on was headed for the great digital dustbin in the sky.

My work was waste.

Lean processes rely on demand signals that pull projects into existence.

These two examples were cases where someone tried to push them into existence without truly entering the question of why it was needed.

They were created “just in case”. They were created because they “might” turn out to be useful.

It's easy to see the problems when a project is a development disaster. And it's easy to assign blame when the responsible parties are the relatively low prestige employees that developers typically are.

But when projects run smoothly and cleanly towards completion, with the Agile metrics being met all along the way, it's easy to settle into fatalism. We did what Agile told us to do, and we still lost. This Agile stuff must just be the latest load of corporate double speak.

But it's not, I believe, passionately in Agile, though I do think we've maybe lost our way and confuse the tools with the job tools do in some cases.

But to make Agile work, we must have a clarifying set of principles which define the process we're using to reach our goal and what those goals should be.

In the broadest sense. Lean won't help us if we're manufacturing SUVs, when the market really wants sports cars or vice versa.

That's got to be up to the true leaders of the business. But if we use Lean and Agile together effectively. Agile can help us get good answers, and Lean will help us make sure we're asking the right questions.

## LINA - Lean is Not an Acronym

Just like Agile and Scrum. Lean is not an acronym.

You will occasionally see acronyms for these acronyms created after the fact. But Lean is just Lean. If you see Lean, capitalized in job requirements or on the other side of the fence on a resume. You can tell that the person writing the document doesn't really know what Lean is.

If you want the opposite, an indicator that the author may know what they're talking about. If you see Toyota Production System or TPS in reference to Lean, that is what this stuff was referred to as prior to 1988.

In 1988, the current CEO of Waymo, John Krafcik, published a paper in the Sloan Management Review Triumph of the Lean production system, coining the term Lean.

It's only about 12 pages long, complete with charts, and I recommend you read it here.

https://www.lean.org/downloads/MITSloan.pdf

## The Toyota Production System

What is the Toyota production system?

And what does an automobile manufacturing process have to teach us about software development?

The story starts at the beginning of the 20th century, when Toyoda was in fact a textile company. The journey from textiles to automobiles might not seem obvious, but when you understand the role of Lean manufacturing in this transition, it becomes clear sake.

Sakichi Toyoda was born in 1867 to 2 craftsman or craft persons, if you prefer.

His father was a gifted carpenter and woodworker while his mother was an expert weaver. As a child, Sakichi watched his mother work. Working her loom back and forth over and over again.

As a quick side note. The first step is to tie the threads of the warp, the vertical threads to a piece of cloth called the apron. The last step is to cut the apron strings when the piece is complete and ready to move on.

Toyota observed that the processes could be intelligently automated and coined the term Jidoka – intelligent automation.

Over many iterations, Toyoda created a loom, the Model G, which could run with nearly no operator intervention, and here's a key point. It stopped automatically when a warp break – a snapped longitudinal thread – was detected.

You can watch a video of this exact process at about the two-minute mark in this video.

https://www.youtube.com/watch?v=PdGcfHucmKc

Four years after his father's death in 1930 Kiichiro Toyota and a division of Toyota Industries produced a prototype, the Model A, a predecessor to the Model AA.

In post-war Japan, Kiichiro knew that, unless the company was able to do very much with very little, it would not survive. So, he tasks the shop floor supervisor Taichi Ohno with catching up with America, which was at that time, eight times more productive in the automotive sector.

In what would become his life's work, Taichi Ohno designed the Toyota production system and coined the term “just-in-time”.

Just-in-time manufacturing meant that a part would be produced when it was needed, and not before and in the quantity needed and no more.

This contrasts with “just-in-case” manufacturing, which means keeping parts on hand just in case. Ohno identified this practice as waste and defined a set of principles to eliminate it.

## Kanban

Two key concepts that came out of this culture are Kanban and Kaizen.

In Japanese, Kanban just means “billboard”, more or less, though, could be translated more directly as “signal card”.

Ohno implemented the three-bin system for parts. There was one bin that was on the assembly floor full of parts. When it was empty, this created a demand signal in the form of a well-formed Kanban, a signal card, that described what was needed and when and was attached to the empty bin.

After creating the Kanban, the worker would take the bin to the factory store, where he would find the second bin. The one that had the next batch of parts so he could resume work.

The store would then prepare a Kanban for the third-party manufacturer. The order form essentially, and that would constitute the third bin. The one full of replacement parts, sitting in the manufacturer's warehouse.

Kanban exists in software most fundamentally in issue trackers in the form of boards. With Kanban boards, whether they're physical boards with actual paper cards or electronic issue trackers.

The status of a work item can be tracked through the various phases of the software life cycle.

New

Working

Testing

Deployment

Complete

We'll talk more about applying Kanban later.

Kanban has been widely adopted by the software industry, but its sibling concept Kaizen much less so.

Kaizen means “continuous improvement”, becoming better and better one step at a time, over time. Individual steps in Kaizen may yield only small benefits or no benefits at all but may pave the way for more powerful improvements along the way.

Years ago, I worked at a small firm on a team of three, and most of us were working with entirely different projects at the same time. So not a lot of actual integration going on with our code. Our code branches were linear.

The use case for moving to continuous integration was not especially powerful. It would take a few weeks since we hadn't done it before and once it was done, it would only automate a single step that we are all performing manually. That took less than a minute, build the code, look for any problems.

The actual pay-out, the time to recoup the cost of automating the work was probably in years. But I knew the power of Kaizen, and though I didn't know that that moment, what exactly the value would be. I knew that things that are automated can be improved in a way that manual process cannot be.

I moved us all to the new build server that had just come out that year. Jenkins. The first value showed up in our deployments, though they were still a manual beyond compare sort of deal.

Now we were deploying builds rather than directly from our development machines. This quickly gave way to deploying automatically with a tool called Octopus Deploy.

Other Kaizen, like automating unit tests and generating documentation came later.

We were eventually able to do a lot of things that would have simply been impossible without our set up. It wouldn't have occurred to us to try because that stuff just wasn't in our world.

The key to Kaizen is Teian – “the proposal”. What are we working on to improve? If you don't have an answer to that question, the answer is that nothing is improving. A key principle of Kaizen is that the answer can come from anywhere.

I worked for a client who had me doing crazy deployment automation, new get migration and Jake and scripting that would make you go cross eyed all while the developers couldn't debug on their local machines.

That stuff I was doing was useful, but I could resolve the problem that every developer had, all 60 of them, in debugging locally, inside of three days. But nobody said anything, and nobody asked until my contract was almost up.

The last concept relating to Kaizen I wanted to touch on before we leave this topic is “Andon”, another Japanese term, meaning paper lantern. A lantern that would be lit, indicating that there was a problem on the manufacturing floor.

This term was later generalized to refer to the cord that the worker, any worker, pulled when he or she saw a problem. This democratization of quality control relates to one of the 12 principles outlined in the Agile manifesto.

“Build projects around motivated individuals, give them the environment and support they need and trust them to get the job done”.

## Mary and Tom Poppendieck

The work of applying this knowledge to software processes was performed first and mostly by Mary and Tom Poppendieck.

A husband and wife team, who wrote a landmark book in 2003 “Lean Software Development, an Agile Toolkit”.

They followed this with several books exploring Lean application, including their 2003 “Implementing Lean software – from Concept to Cash”. I have a terribly dog-eared copy at hand, while I'm creating this course.

I cannot recommend strongly enough that you read it or its predecessor.

The books are extremely accessible and are heavily storied and history oriented. Which means you'll remember what you read.

## How Lean Happened at Toyota

The move from textiles to cars makes sense when we have the whole picture. Toyota Industries was uniquely, culturally and organizationally equipped to work in complex manufacturing, thanks to the foundational work of Sakichi Toyoda and driven by competition in the adversity of the post-World-War Two economy in Japan.

Taichi Ohno took the work of a genius, Sakichi Toyota and created something special.

Of course, there wasn't really any transition at all. Toyota manufacturers textile equipment to this very day, but that business has been outshone by the performance of its sibling automobile corporation.

We talked about what Lean is at the core and explored the history of the Toyota System and Kanban and Kaizen. Two concepts which arise naturally from Lean principles.

Then we finished out with some notes about the Poppendiecks, the acknowledged parents of Lean software development.

One last item before we move ahead. In my previous course, determining feasibility and refining requirements for Microsoft Azure, I explored Lean manufacturing and how to create user stories in a Lean mindset in this section titled “Mitigating Risks with Good Requirements”.

Rather than recapitulate that content here. I recommend you check it out. There's a good story I pulled right from the Poppendiecks book about Lean and the development of a missile system.

# Understanding the Principles of Lean

## Introduction

One of the fundamental truths that the Poppendiecks identified was that the Lean truths that applied to manufacturing don't map one to one to a software process.

A key difference between software development and manufacturing is that software is, or at least should be, mostly research. If it's not research, that is, if the inputs and outputs are mostly predictable, that should be subject to judoka, intelligent automation, and then never done again.

Keep that in mind in your day to day work, and that will take you a long way towards Lean.

In their books, the Poppendiecks identify seven principles for Lean software development.

Eliminate waste

Build quality in

Create knowledge

Differ commitment

Deliver fast

Respect people

Optimize the whole.

We're going to talk about all of these and how they apply in the real world.

## What Is Waste in Software?

Waste, by definition, is something we don't want. If we wanted, it wouldn't be waste.

But the meaning of waste and software is not entirely obvious.

Is spending more on tools waste?

Is the time spent generating documentation, when it might change, waste?

Again, antithesis is a useful tool here. The opposite of waste is value. So, the job of identifying waste is the job of identifying value.

In my war stories from the first section, clearly, the enterprises I mentioned had not adequately done the job of identifying value.

In manufacturing Ohno regarded inventory kept “just in case” as waste. And the equivalent of this in software is partially completed features.

This can arise from developers not being allowed to focus on their work and being constantly pulled in new directions by new requirements.

And on the other end of the scale, it can arise from “gold plating”, the practice of adding features that aren't really required just because you have time at the end of the schedule.

I worked at a company where we had a software package that transformed Word documents into Web pages, along with some transformation of that content for different security levels in groups. I argued passionately for a Rest-API, so that we could deploy a server for our customers.

And then they could just make simple API calls into it and embed the content directly in their company websites.

It was a good idea, but over the next eight years that I supported it. No customer ever used it. Not even once. Not even the companies that were sophisticated enough to set up complex single sign-on applications with our systems to avoid having to use that API. I had failed to adequately identify value and my pet Rest-API was waist.

Principle one. Eliminate waste. We will spend the entire next section with a magnifying glass on software waste.

## Build Quality In

I remember working with a client and trying to sell them on the value of automated testing.

The project had had some problems with delivery time, and it was always that testing at the end that took too long. Testing worked and found a bunch of defects that derailed the release.

I explained what I had in mind and how it worked, and at the end I could tell he wasn't sold. He asked: “How much extra time will this take? We're already taking too long to deliver.”

I tried to explain to him that the question was wrong, and it couldn't effectively be answered.

The point of implementing the automated testing was to decrease the overall time. Otherwise, it's pointless.

But certainly, for a while it was going to increase our delivery time as developers came up to speed on how to do it. He decided to veto the proposal.

What I had failed to make him understand is that testing is not to find problems. It is to prevent problems in the first place. When a developer knows that he's going to have to write an automated test to validate his code, he writes different code.

He writes code so that it's testable, that its interface is clean and accessible, and above all, that he has a clear picture of what right and wrong means for his function.

If we re-apply the manufacturing paradigm to this stuff. Development and testing are stages on the assembly line.

Imagine if Toyota assembled a car from frame to glove box, and only tested whether every part was installed correctly right before it was rolled onto the truck to head to the dealership.

Now, also imagine that instead of design parameters down to the Micron, the line had a single sentence. Like implement cruise control.

You might laugh, but even in 2020 that's about the extent of most small companies’ requirements.

The price of fixing a bug increases over its lifetime. If you can spot a defect in the requirements, the cost is nearly nothing. If you spot defect with an automated test during development, it will take longer to untangle with the defect is and how it should behave.

I've worked for several healthcare data providers subject to HIPPA, the Health Insurance Portability and Accountability Act. The cost of a software defect with that kind of data can easily extend into millions.

Principal two. Build quality in.

Let me point out here that, if we do our job well with the first principle “eliminating waste”. That enables our second principle.

The most maintainable, best performing and most extensively documented line of code is the one you never write.

## Create Knowledge

Part of being a software engineer in smaller companies, is delivering estimates.

Sometimes the tasks are well defined, and you can say:

This will take an hour.

This will take a day.

But often you'll get something like the customer wants to create an application that lets them do X with Y. With what, exactly X and Y are, not really nailed down.

I have a purposely odd phrase I used when pressed for an estimate on these projects.

The knowledge you're looking for doesn't exist in the universe.

This usually gets an eye roll or two, but it gets the point across that it's not that I know and I'm unwilling to answer. It's that it's not possible to answer. The information must be created.

And while you can create an estimate in relatively short order by pinning down some broad specifics, it has been the experience of the software industry in the last 20 years that trying to do this with big design up front specifications is not tenable.

What I believe is going on with the tension between detailed prescriptive design and agility in software development is the inappropriate application of the engineering model, specifically a civil engineering model to the software process.

What I mean by this is that if you're going to build a bridge, a piece of engineering that has been refined over millennia, you'd be insane to start pouring concrete without a detailed plan, the same for the foundations of a bank or for highway.

The reason for this is that the knowledge of how to apply the laws of physics and chemistry to these problems is well established and deeply understood.

But like I mentioned earlier, software development is necessarily research. There was a time when the art of bridge building was just that an art, not a science.

I believe that software engineering is in its adolescence. We're still in the long, probably centuries long process of establishing what the right way to do things in software is.

The art of creating software is the art of creating knowledge.

This knowledge can be created badly in the form of incomprehensible code that can only be understood by the creator or well in the form of self-documenting and well documented content.

This knowledge can be locked in the head of developer, or it could be domain knowledge for the team distributed by pair programming, code reviews and the occasional entry in the project Wiki.

Principle three. Create knowledge.

When you complete a function, ask how well have I created knowledge? Does the name of the function describe the knowledge? Does the unit test? Have I made logical choices in the execution of the function that describe the nature of the problem I'm trying to solve?

## Defer Commitment

There's a tongue in cheek phrase that arose from the corruption of Chicago politics. “Vote early and often”. The joke being that the election is rigged by the mob.

Early on in my career, I adapted this phrase for my own purposes, as a decision principal. “Decide early and often”.

These two elements are obviously intention. You got have a kind of Zen thing where you're both decisive and yet flexible and adaptive to change without being indecisive.

To put nuts and bolts to it, when you know that your decision may need to change tomorrow, you make a qualitatively different decision today.

On the other hand, when you know that the weight of a particular decision may turn out to be low. This can help you get out of analysis paralysis and get to work.

Let's not sweat every last detail when we understand that some of them are going to change along the way.

Taichi Ohno compared business processes to a nervous system.

“I think a business should have reflexes that can respond instantly and smoothly to small changes in the plan without having to go to the brain. The larger business, the better reflexes it needs.”

This is a very different approach than creating a detailed software specification and sticking to it until the end or, more likely, creating a detailed software specification and being intensely frustrated when it needs to change 3/4 of the way through the project.

Decide early and often.

Principal four. Defer commitment.

## Deliver Fast

In software, speed is life.

Speed requires leaving anything that is not necessary behind, leaving behind everything that could be waste.

Again, a civil engineering mindset tells you to go slowly and be careful, but speed presses discipline into a process.

This principle, of course, must be married with the preceding and succeeding principles. Speed is not an excuse to fail to build quality in. But without a principle of delivering your content quickly, you will fail to defer commitment and you'll stay stuck in requirements.

On a particular project I worked on, the client couldn't decide whether to use Oracle or SQL Server for the backing data store. There was a good case to be made for both.

Oracle because this company had some Oracle expertise in house and SQL Server because the licensing was much cheaper at that time.

This indecision went on for several weeks, while I was working on other aspects of the system. The well of features that I could work on without that backing store had dried up.

I quickly worked out a system of XML docs that acted as a database for the content, intending this to be replaced with store of choice later. This allowed me to move ahead on the rest of the features.

Once that store was in place, the client had to compare the cost of SQL Server and Oracle not against each other, but against the document store he'd already paid for.

As you can imagine, the application ended up using that doc store forever.

One thing I would do differently now, maybe I didn't adequately defer commitment with that XML store.

If the customer had made the decision to move to either Oracle or SQL Server, it would have required making some shifts in the data layer.

Shifts, I probably could have abstracted better in my initial pass, maybe. Or maybe I got it right in the first place.

We'll revisit this question with waste form of extra features in the next section.

Something to keep in mind, deliver fast and defer commitment can be at odds with each other, but they don't have to be.

Another quick story to underline the discipline that speed impresses on processes.

A side from being an engineer, I'm also a guitarist. When you work up a song on guitar, you start with the metronome at slow speed. This allows you to grasp the basics of the fretting and picking.

At this point, your finger position and pressure, the angle of the pick. These things can be very imprecise. But as you increase the speed of that metronome, a small imprecision in finger pressure makes the string buzz. So, you fix that.

As the speed increases your fingers step on each other, so the position must be mastered. If you keep the metronome at a slow tempo, you never have to solve these problems. You never have to improve.

But when you do, regardless of the tempo of the song, everything you play, sounds better. Speed is life.

Principal five. Deliver fast.

## Respect People

The next principal “respect people” is very easy, for those of a steeped incorporated culture, to misunderstand.

In a Lean context, respect people don’t just mean “be nice to people”, and it doesn't just mean “encourage your workers.

To get a grip on this, let's go back to the term judoka.

Here are the characters for Jidoka. G Dough Ka.

G =self, dough = movement or work and Ka is equivalent to the “ation”-suffix in English.

The first character in this context means the worker who is self-determined. Another relevant translation of judoka is “automation with a human touch”.

Ohno understood that workers had the best information about the situation on the ground, the actual problems and challenges that they faced in eliminating waste and preventing defects.

This principle circles back to the trust people and give them the tools they need. Agile principle we covered earlier, but in a deeper sense it is an understanding that there is more than one right way to do things.

It means that people must come together with respect and with the counterpart virtue to respect, humility and understand that whatever it is that we are doing, it can be improved and should be.

Principle six. Respect people.

## Optimize the Whole

Optimize the whole. What's the antithesis?

One antithesis would be optimized the parts, and that's what will focus on.

In logic, there's a fallacy called the Fallacy of composition, the idea that what is true for a part must be true for the whole.

We can make a specific case of this fallacy with what's good for the part, must be good for the whole.

When my customer that I pitched test driven development to ask how much additional time the practice would take, he was optimizing for development time while I was optimizing for total cycle time.

In his perspective, whatever increased development time was bad. What was bad for the part had to be bad for the whole.

I'll give you another example that any software developer has probably had in their career.

These requirements you gave me are terrible. Yeah, I know, but I was under pressure to get them done before a deadline. Yeah, I know the quality is not going to be high, but the delivery date is absolutely the most important thing.

Those are relatively benign examples. We've mostly moved beyond this kind of foolishness, but in the early days of software, IBM actually compensated Microsoft on the basis of K Logs, or thousands of lines of code.

It's difficult to imagine a more perverse incentive to sub optimize to maximize the lines of code you write, so that you get paid more.

Principle seven. Optimize the whole.

## Relating Lean to Agile Principles

I think Lean and Agile relate to each other like this.

This leads to the question. What's this part here? The part that Lean focuses on that Agile doesn't necessarily is the self-optimization.

My earlier stories about work being waste are the proof of that.

Part of this is the tyranny of the visible, Agile produces metrics, which makes certain aspects highly visible but not necessarily the most important ones.

in World War Two, an analysis was made of where returning airplanes had been shot. It looked like this. Where would you armour the aircraft?

Well, where the dots are obviously. Obvious but wrong. This diagram was necessarily compiled from data from aircraft, which had returned. What the data actually revealed was the places that an aircraft could be shot and still survive to return to base.

The armour needed to go where the bullets weren't.

Agile can do the same. Because it makes data, like velocity, highly visible, it can make failing projects look like they're succeeding.

It's important to consider where the bullets aren't going in your software projects.

## Summary

In this section, we covered the Seven principles of Lean processes:

Eliminate waste

Build quality in

Create knowledge

Defer commitment

Deliver fast

Respect people

Optimize the whole.

With these principles firmly in grasp, we're going to put a magnifying glass on the fundamental evil in Lean processes. Waste.

# Understanding Waste in Software

## Introduction

Waste is clearer in a manufacturing process, a defective component, a part completed too late and, as Taichi eliminated, a part completed too early.

Here are the seven manufacturing wastes that Ohno identified:

Delay

Overproduction

Over processing

Transportation

Unnecessary movement

Inventory

Defects

The situation is less clear in software.

We're going to spend this section talking about seven different ways, that waste manifests itself in software processes.

The Poppendiecks translated these manufacturing wastes, into the seven software wastes we're going to talk about.

## Partially Done Work

The equivalent of inventory waste in software is partially done work.

One company I worked at, had a design team that produced excellent work and performed very well for the company.

But the team was constantly overstressed and behind schedule. It didn't take much digging to find the reason why.

The team would regularly produce full design content, complete with customer approval only to have one of the higher ups in the company swoop in and demand a redesign, usually over the weekend.

It would be easy to say that the execs should just keep his nose out of the design process, but the final result was often improved by the review.

The problem was not the review itself, but when it happened. It needed to happen earlier in the process before the design premises were pursued to completion.

This was, in theory, a problem easy to solve, but the executive was an owner of the small company, and his lifestyle didn't accommodate being consistently available for the review earlier in the process and because the company wasn't implementing the lean principal of respect people.

No one dared pressed the issue.

Software work that is incomplete is partially done work.

No kidding, you might say, but software work can be incomplete in non-obvious ways.

Continuous integration is entirely an effort designed to mitigate the risk of work being incomplete because it has not been integrated with the work of others in the code base.

Continuous deployment, whereby automated systems build, test and deploy code entirely without human intervention. After the obvious and profound initial involvement of humans, is an effort designed to mitigate the risk of undeployed code, another form of partially done work.

Whatever is necessary, to be sure that, not merely think that, something is done, is part of the work of the story.

If a story can't be done until it's tested, testing is part of the story. Not a separate thing.

If it's not done until it's documented, deployed, you get the picture.

## Extra Features

Closely related to the idea of partially done work is the waste in the form of extra features. I'm going to introduce you to an actual acronym. I try to keep close to my heart. Yagni, you aren’t going to need it.

We differ commitment in lean because things change and because our understanding of how things are improves or at least can improve the closer we get to the moment.

Martin Fowler has a classic article on Yagni. https://martinfowler.com/bliki/yagni.html

Fowler identifies four costs for extra features:

The cost of building.
This is the obvious cost. The time that you have to pay developers for, plus the cost of tools in dependencies.

Cost of repair.
This cost reflects the possibility that you might need to redesign or recode in the future. This is the cost of bringing that feature back into the light.

Cost of carry.
Revisiting my document-oriented data store from the previous section. If I abstracted out the data layer from the document calls. That would have introduced complexity to the system every time that I needed to make an update to that code base. It would have taken somewhat longer because of the additional complexity introduced by that layer of abstraction. That is, the cost of carry.

Cost of delay
In economics, the cost of delay is an opportunity cost. What you gave up so that you could have this thing instead, this extra feature time and money you spend building useless feature A, is time you could have spent making useful feature B or improving your test coverage or pursuing a sane documentation method or whatever Kaizen you could have implemented.

In this story, at that link, Fowler has a great diagram, which relates the four costs to the nature of the features. He divides features into three buckets:

Wrong features carry the cost of building, the cost of carry and the cost of delay.

Right feature, built wrong carries the cost of building, the cost of repair, the cost of carry and delay.

Right features carry only the costs of carry and delay

So where does my missing abstraction layer fall in this chart?

We can say ex post facto that it was the wrong feature because it was never needed. But we didn't know that for sure at the time. The basis for this decision that Fowler recommends is considering how hard it would be to refactor.

It would have been difficult to refactor compared to the potential value it would yield.

I was not careful about isolating data calls when I wrote it, and if suddenly user concurrency became a big deal in the business, this would have been badly needed and quickly.

So, this means that it would not have been an extra feature, even though it was never used. That's a bit of an If a tree falls in the forest, does it make a sound situation?

But that's the business we're in.

## Relearning

Have you ever written code and then had to look at the same code again a year later, after not having revisited in the time in between?

Your reaction probably fell somewhere on the spectrum between:

Oh, yeah.

This and this are entirely alien to anything I've ever seen.

This is greatly amplified when the feature was left incomplete in the form of partially done work. Whether or not the function actually works, if there was no test or documentation in whatever form that takes, you are faced with the task of relearning the code, our next form of waste.

Another form that relearning takes is when the subject matter expert for the code, usually the author can't work on it. Because they're either working on something else or because they've left the company. That leads to the next form of waste.

## Handoffs

I worked at a company that I loved for eight years, and I decided it was time to move on to some new challenges. I had a number of projects that I had created and run over the years for the company, and we had a new hire who was to take them over, after I left.

I wrote something like 50 total pages of war documents with diagrams spent hours documenting and commenting the code and finally days sitting with the new guy, teaching him how to run this.

This is the obvious form of handoff.

The less obvious form of handoff is the game of telephone that arises as a customer request makes its way from the front line of communications to a consultant to a manager to a developer.

For one of the customers, we did work for at that company we also offered phone support to via Zendesk.

We had something like 15 interns fielding calls and entering data into our support system, and these would either get handled with the admin tools I created or they would land on my plate.

By the time they landed on my plate, I almost always simply picked up my phone and called the customer directly. Something which never fail to surprise the customer.

The alternative was for me to go back to my manager, who would talk to the intern who would probably email the customer with the problem, only for all that information to work its way back to me eventually.

To wrap up handoffs. The new hire left the company about two months after I did. A circumstance probably not entirely unrelated to my departure. He did his best to hand off these systems to another developer, but the game of telephone had taken its toll, and ultimately the company lost those multi-year projects that had been my work, while I was there.

Those projects fell victim to the waste of handoffs.

## Task Switching

Nobody can multi task, at least not in the context of software work. The neuroscientists answered this question definitively.

Let me put a finer definition to this so that it's clear.

When I say ‘nobody can multi task’, I mean that when we add up the time to complete two programming tasks, the sum of those times will almost always be smaller if they're performed serially instead of with task switching back and forth between the two.

Anecdotally, about the only thing I allow myself to multi task with is audiobooks and exercise.

And even then, if I'm listening to an especially difficult passage, I have to run it back and sit still to focus on it. That's the waste we're talking about.

Everybody hears this, and they think, oh, yeah, but I am good at multitasking and the cost of task switching isn't that much.

So how much is that cost? Even brief mental blocks created by shifting between tasks can cost as much as 40% of someone's productive time. 40 flipping percent.

https://www.apa.org/research/action/multitask

The psychology of test switching identifies two cognitive processes involved.

The goal shifting function whereby the mind identifies to switch between the tasks.

The rule activation function whereby the mind applies the new set of rules for the new task.

These two functions together are ruinous in cost compared to performing the tasks serially.

And even this cost underestimates the waste associated with task switching because it doesn't count the cost of rework when a task fails because you didn't dedicate enough focus to it.

And in the meantime, after switching to a new task, the result of the previous task is, you guessed it, partially done work, our first form of waste.

I had a consultant once tell me that I needed to deliver the first phases of two separate projects on the same day with work to follow for both of them.

This was because she didn't want to tell the second client that they were being bumped for somebody else.

I explained her that I would do:

Phase one for Client A.

Then phase one for Client B.

But I wasn't going to switch back and forth between these two complex projects in the middle of the day or even the week.

The cost of task switching is probably far greater than you imagine.

## Delays

In Lean delays can take two forms.

The first is obvious when you have to wait for approval for information, for the tools you need for authorization for somebody else to do the work. That's the obvious form of delay and the simpler form to address.

You should be able to automate, standardize and flattened organisational structures to fix that.

I actually don't want to minimize the effort required to do that, but that's an easier problem.

To see at least the other sort of delay is much more subtle.

I'll illustrate it by way of a riddle.

Four people need to cross a bridge in 17 minutes. The bridges narrow such that only two people can cross, and it's dark, so someone must carry a flashlight in order to cross it.

Tom can cross it in one minute.

Jeff in two

George in five.

Roy in ten.

At first glance, it seems impossible that some of their transit times, even with Tom the fastest traveller, returning the flashlight each time, exceeds 17 minutes.

Tom and Roy. (10 minutes)

Tom back. (11 minutes)

Tom and George. (16 minutes)

Tom back. (17 minutes)

Tom and Jeff. (19 minutes)

The solution lies in recognizing a fundamental truth to the timing that we must have Roy and George cross together once. We realize that we can work backwards to arrange this.

Tom and Jeff. (2 minutes)

Tom returns. (3 minutes)

George and Roy. (13 minutes)

Jeff returns. (15 minutes)

Tom and Jeff. (17 minutes)

In my career, software projects have often had these same sorts of fundamental truths, when it came to avoiding these kinds of delays.

Once I was tasked with creating a single sign-on between two sites whereby a user signs another company portal, and then that identity is federated to my site without the user having to enter their user name and password again.

It took me a while to wrap my head around the crypto involved, but I eventually got it figured out and the code was complete.

All I needed to do now was to get the certificates ordered, and we could go alive the next day.

That's when I discovered how long it takes a Fortune 50 company to approve a new certificate that validates their corporate identity.

We first had to find someone on the other end who was the point of contact for their domain and their domain registration was private. That took a few days.

Then that person outlined the internal process they had for new certificates. We were actually lucky that one existed, but this was a 30-day process minimum.

We ended up having to talk to people who had nothing to do with the project and sell them that this was a legitimate and useful application for the risk that creating this certificate would involve.

Finally, about two months after we'd begun the process, we had the certificates for staging and production, and we were able to go live.

Thereafter, whenever I had an SSO project, I made sure that the first step was to get the certificate process started.

## Defects

We ran out the wastes with the most obvious form “defects”.

This form of waste maps most directly back to manufacturing. A car that doesn't run. A part that crumbles in your hand.

Look down the rest of the list. Every one of these forms of waste can accrue to defects.

The pursuit of the elimination of defects is like the pursuit of speed. It is a clarifying and purifying force in your processes. That is to say, if you aim at speed and the absent of defects, you'll get a host of other quality measures along with them.

There are large companies that pursue full, continuous deployment, whereby a check-in triggers a build, which triggers automated testing, which generates documentation and triggers a deployment to production.

This can seem insane to people who haven't done it.

The need for this response to this is: “how can you deploy without having tested it”?

To persons who ask this question do misunderstand nearly every aspect of testing:

What it's for?

When it happens?

Who does it?

Remember from the last section that we don't inspect to find defects, we inspect to prevent defects.

Let's say that in implementing continuous deployment, we change our bill to require that all new code has 100% test coverage.

There's no branch of the logic that isn't being exercised before it goes to production.

At the same time, the build has tools which scan new code for recognized security problems, both in the form of static analysis tools, which analysed the actual code and in dynamic analysis tools, which actually execute it.

Okay, you might say, but I can write a lousy test that satisfies test coverage any confident developer can.

If you're working in pair programming, the other developers shouldn't let you do that.

Well, let's say that they do. You're both slackers and trying to get out the door before five o'clock.

But then you commit your changes to your branch and executed pull request.

The request to merge changes into the branch triggers a build, which verifies that your code at least compiles and executes your test. Though we've already stipulated that it's a lousy test, then the request requires approval from three independent developers.

In large organizations this may be their only job.

They're going to look at your code and possibly even check it out and executed before they approve it. But let's say that all three of these guys are just about to retire, and they approve your garbage unit tests and your unit code.

Now the merged branch is tested using all of the automated tests from before. Unit tests, integration tests, test run against actual scrubbed databases pulled from production, as well as test data stores designed to exercise every corner of the code.

Failure is possible in this scenario, but it relies on a chain of irresponsibility all the way up.

It's difficult to imagine.

On January 27th 1967, NASA conducted a plugs-out test of the Apollo capsule, meaning that the ordinary umbilical that would supply the capsule with air, were removed.

During the test, the capsule was over pressurized with pure oxygen to reflect the internal pressure that the capsule would experience when the craft was in space.

A spark from a tool on the floor ignited a piece of Velcro, and the fire quickly consumed the cabin, killing astronauts Roger Chaffee, Ed White and Gus Grissom.

Designated AS-204, this test would retroactively be named Apollo 1.

During his testimony to Congress about the accident, astronaut Frank Borman explained that the accident had occurred due to a failure of imagination. All of the problems they'd anticipated occurred in space.

It hadn't occurred to them that a disaster could happen during the testing on the ground.

NASA would need to become much better at imagining disaster in the future. When you ask yourself if there are defects in your code, there are two answers:

Yes

I can't imagine one.

There's no no.

And the logical follow up question to ask yourself is: “Are you especially good imagining failure in your code”?

The answer that any experienced developers should deliver to this question is again, No.

This no should be the beginning of building in people, processes and automation that is better at imagining than you.

## Summary

Given that the purpose of the seven principles we discussed in the previous section was to eliminate waste. These seven wastes are the inverse of one or more principles.

Extra features are inadequately deferred commitment.

Relearning is an indication that you failed to create knowledge, and defects are a failure to build quality in.

It's worth asking which of these inverse principles corresponds to each form of waste. We covered partially done work, extra features, relearning, handoffs, task switching, delays and, of course, defects.

In the last section, we're going to switch to full war story mode and talk about my experiences in applying these principles, mitigating these wastes and how you can do it in your own enterprise.

# Applying Lean to Your Work

## Introduction

At this point, you should have a grasp on what we mean by Lean. I want to open with an extreme example of applying the deferred commitment principal, mixed with an understanding of the waste type extra features.

## The Impossible Deadline - Eliminate, Eliminate, Eliminate

Whenever someone tells me that a deadline can't be moved, I ask if the deadline is driven by a legal reporting requirement like “this document has to be publicly available 30 days before” some such event.

That's a real thing. And it's just about the only time when deadlines really cannot be moved.

At the company, I mentioned earlier. The one I worked at for eight years, I worked with consultant we’ll call her Lauren, and we had one of these kinds of projects. One morning she came into my office and explained that we had a huge problem.

Customer had just sent a data file to us way ahead of schedule, and they told Lauren that we had to have the ETL (Extract, Transform, Load) portion of the project. The part that extracts the data from the file, transforms it into the target format and loads it into the database.

That part had to be ready and executed in less than a week. She knew that this would be difficult but I explained to her that would be impossible.

Now, when a developer tells you that something is impossible, you should press for detail. I'll show you why.

It truly wasn't possible to get that ETL ready in less than a week. Their data files were extremely complex and relied on files from multiple vendors, most of which we didn't even have sample files for.

Knowing what I did about Lean, I pressed back. Why specifically do we need the ETL done in this timeline?

She answered that it was because the customer needed to begin entering this data in the admin tools that I had already created and deployed.

If they can't do that by that date, they won't be able to launch on time and we’ll miss the legal window I'd mentioned.

Okay, so really, we only need this part of the ETL the part necessary to get those based objects into the database that they would then hang their manually enter data off of.

We could simply get this part of the ETL working. And they could enter the data. Yeah, that would work.

Still, a tight fit for less than a week. We pressed further. Wait a minute. A lot of the ELT work is configuration and deployment. I could just run the tools manually against the database for the first time to get them up and running right. That would only take me maybe an hour or two. And we're not going to getting a new data file for a few weeks anyway.

We can run the ELT process on my development machine just this once, and then use the time that buys us to finish out the tools.

Yeah, we pressed further, an epiphany dawned across her face and she said: Wait a minute. You know what? The admin tools already have a capability to add objects that are missing from the data file.

They did, and that was already up and deployed to the test site. We realized that there were only about 30 of these objects in the current data file, so she pulled up the test site on her laptop, sat there and entered them over the next 15 minutes. Our weeklong deadline, which was impossible at the top of the meeting, was met in under 30 minutes.

But it was the right 30 minutes.

## Kanban in Intensive Care

One of the things that happens when you're an engineer watching your father die is you get to know the data the hospital uses to track the health of the patient.

Blood pressure, pulse, blood oxygen. Your mind turns to something, anything to avoid the weight of the situation. And for people like us, that means clinging to data.

Towards the end, my dad had multiple system failures. He had a terrible infection which landed him on a ventilator. After fighting off the infection, the mass of the defeated bacteria overwhelmed his kidneys, which landed him on dialysis.

When he was a young man, he'd been exposed to benzene, working as a chemist, so he had a form of cancer associated with that which complicated everything and ultimately caused his death.

The doctors did their best. When his blood oxygen would fall too low, there was an alarm, an auditory on dawn when his pulse would fall too low. The colour would change a visual signal, a Kanban that there was a problem that needed to be addressed.

Aside from this stereotypical chart for the patient indicating the state of health, the nurses would write note cards to the next shift, indicating what they done and what needed to come next. A literal form of Kanban.

The lesson, I'm trying to impart with this sad story is that the care providers weren't focused on a single datum, like pulse or white count.

They had to see all of the data in coordination with each other, if they had any shot at saving my dad. But in the practice of software, Kanban tends to end with the data that our tools have automated for us.

Kanban is strongly practiced in signalling the state of work items through the life cycle, and most good tools will represent team velocity and overall project state in the form of a burned down or burn up chart.

The problem with this is that these are mostly positive indicators they're indicating whether or not you're succeeding. The only way to measure problems is the lack of these measures.

Low velocity, a long burned down and measuring churn with your boards is even harder. I'm not knocking these measures by all means. Pay attention to them, but they're not enough.

If you're familiar with Agile, you should be familiar with story grooming the process whereby you're adding detail, clarifying and preparing this story to be a success for the team. This is important work, but let's say this story fails.

The character of failure could be a number of things. It could be that this story causes regression or that it results in a defect or could simply be that the story was never needed in the first place.

And it's waste.

What successful organizations do is, instead of analysing how this exceeding, they analyse how they fail, we take it for granted, properly, that we need to groom our stories so that they can succeed.

How much more value could we get by grooming our defects.

In the Azure Dev ops system, for example, you could associate a story with a branch of code or even a single commit. This means that what a pull request is executed, the commit is associated with a built which is in turn associate it back to that story.

Then, when you're testing or your customer reveals a defect simply tying the defect to, a build attached to the story or stories that drove the process that created the defect in the first place.

This ties it to the Commit to the developer to everything.

If you have your story with the right epics and tags, you can compose this information altogether and find out why your process is failing and what you can do about it.

If you're defects, accrue to security problems. You can implement security analysis tools in your build that will break it if they find a problem. This will feed back to the developers who will learn what the problems are and not write the problems in the first place in a virtuous cycle.

Or you might see that most of your defects are associated with a particular part of the code, a signal that the code should be more heavily tested or rewritten or may be replaced with a third-party library from a company with a quality process that you can leverage.

## The Five Whys

We've moved into an area that ties directly back to the manufacturing roots of Lean. Root cause analysis (RCA).

One of the most powerful tools for RCA is ‘The five Whys’.

The five whys are a technique developed by Sakichi Toyoda and Taichi Ohno.

When you ask why a defect occurred five times. Driving more deeply with each question and seeking the root cause for the problem.

Here's an example. Chernobyl was the worst nuclear reactor disaster in history.

Why? Because the operator attempted to restart the reactor too quickly after it had fallen below a critical rate of reactivity.

Why? Because he was ordered to by his superior.

Why? Because they were desperate to complete a test that was months behind schedule.

Why? Because the reactor had been built to quickly in order to meet arbitrary deadlines.

Why? Because the organization had a culture that placed political ends over the concerns of engineers.

In short, the answer to the final why is that people didn't listen.

The Challenger Shuttle disaster killed seven astronauts.

Why? Because an O-ring didn't deform properly to maintain a seal in a solid rocket booster.

Why? Because the shuttle was launched when the outside temperature was below the range within which the material in the O-ring reacted properly. It was too cold.

Why? Because NASA administrators had ordered the launch.

Why? Because NASA culture promoted “can do”-attitudes over people who talked about problems and grossly underestimated the rate of failure per launch.

Why? Because the organization had a culture that placed political ends over the concerns of engineers.

Again, the final. Why is that? People didn't listen.

NASA had learned the lesson of Apollo 1, and it got much better at imagining failure. But once there, engineers had imagined failure. It was the duty of the administrator’s to listen to them.

Chernobyl happened in a system designed from top to bottom on the premise of the infallibility of this state and of central planning. There was no end on for the Chernobyl operators to pull or for the reactor designers or for the community that would be shattered when the reactor exploded on April 26th 1986.

In the end, all engineering failures happen for a combination of two reasons. A failure of imagination and a failure to listen.

Lean can give us good tools to help us imagine failure but it's our duty to listen to what we're told, no matter who it comes from, as an implication of the respect people principle.

## The Parable of the Pots

There's an old story which was originally told in the book Art and Fear.

A ceramics teacher divides his classroom in two, declaring that the left half would be judged by the quality of the work they create. Ceramic pots. The right half would be judged solely on the quantity of work they produced.

£30 to pass.

£40 for a B.

£50 for an A.

The left side of the class could spend as much time as they wanted considering and planning what the perfect pot would be. They could produce a single pot if that's what they wanted.

The right side didn't have this luxury. They needed to roll up their sleeves and get to work as soon as possible to hit their deadlines. Whether or not the pots were any good.

One might expect that, given all the time designing, planning and considering the nature of the perfect pot. That the left half the class would yield the great art of the pot. But it didn't.

Consistently the best pots were created by the quantity graded half of the class, while the left half was contemplating what the problems might be. The right half of the class was applying practical experience to these problems.

This goes back to the deliver fast principle, and it dovetails with the Agile principle of delivering in short increments.

The left half of the class was big design up front, and the right half of the class was Agile. Driven by time boxing, like Agile is, the right half of the class was producing and approving in a way that can only occur with experience.

Let me revisit something I said earlier. The work of software is research. If you look at your software work and you disagree with this assessment, if your work is predictable and deterministic, congratulations, you're ready to automate.

But everything in software not ready to automate is what is referred to as a wicked problem.

Wikipedia defines a wicked problem as a problem that is difficult or impossible to solve because of incomplete, contradictory and changing requirements that are often difficult to recognize.

I worked with an old Russian programmer who told me a story from the days of the Soviet Union. With a subsidy from the government, the local butcher shop would sell meat for less than they paid the farmers for it. This was obviously intended to keep the price of food low and keep the poor people fed.

What happened instead was that the butcher would sell the meat back to the farmer, who would then sell the meat back to the butcher in secret. The butcher would pocket the subsidy for each round of this, and the farmer would make money selling the same beef and chicken over and over again until it was spoiled.

The net effect was that meat was made scarcer than it would have been if the butcher and farmer had simply dealt with each other on market prices.

I think this sort of planning is partially a wicked problem that was difficult to foresee and also a case of planners not listening to economists or maybe economists not talking because they were afraid of getting shot.

But the point here is that in certain problems you have confounding variables which change in response to the nature of the problem. And the only way to be able to predict the nature of the solution is to at least partially execute the work. This is the nature of software and why it is, for example, so difficult to estimate.

## Cycle Time

Earlier, I mentioned the days when I was the developer for an application, we provided phone support for. This is the one where I would call the customers directly.

While calling the customers directly was better than pushing the tickets back to the support interns and having them call the customer back for more information, it was still wasting something.

The customer's time.

Instead of calling once delivering all of the information necessary to get the problem resolved and then simply receiving unification that their problem was solved, they had to talk to us a second time.

These are two sub optimal cycles, one where I dig in my heels and I tell the manager to tell a support engineer to call the customer back and the other where I call them back directly.

Why didn't we have the obvious optimal cycle where the support engineer gets all the data in the first place necessary to solve the problem?

Because the support engineers were sub optimizing. The support engineers were paid on the basis of how many calls they took.

While this provided a good incentive to resolve the issues speedily, it also meant that when there was a more complex issue that was going end up landing on my plate. Those longer calls literally were costing them money.

As a developer, I was much more expensive to the company than the support operators. So, this was, fortunately, a signal to everyone involved that we needed to optimize the whole. We needed to figure out how to do one of two things.

Either deliver all the information I needed the first time, making me a satisfied customer of their phase of the process, or even better, eliminate my face from the process entirely.

We attacked both sides of the equation.

It was quick and easy to map out which data were missing for most of the requests that I have worked on. We modified the entry form for the support tool and made those new fields mandatory.

This met sometimes gathering information that wasn't strictly connected to the problem, but the small cost of the time spent gathering that was outweighed by the cost of my time spent cycling back and forth.

Note here. You have to determine whether this is the case. If my involvement were rare or the time spent getting the additional information longer, this itself might have been a sub optimization.

What really fixed the problem was another step we took by examining the nature of the problems that we were getting. We realized the core problem that the support engineers were having was that they couldn't see what the customer was seeing.

The site we were supporting had complex logic that drove a UI-based on a very particular customer data. The completion of wellness activities like getting 10,000 steps in a day. When all the UI elements lined up right, they get a prize from the company, and sometimes the customers would wonder when individual element appeared the way it did, and they'd call in.

Without the ability to see what exactly the customer saw on their page, the support engineers would have to guess at the problem.

To fix this problem, we added an impersonation function to the admin tools that the operators had. With this in place, they would ask the employees their employee number or their name, search them up, click, impersonate, and then they could see exactly what the customer did that took me about a day and a half.

Implementing this met that we needed to run background checks on the operators, which we did, and they all passed with no problems.

With the new tool in place, no issue ever reached me again. Furthermore, the operators would now perform the impersonation as the first step, and most calls would be resolved under a minute.

We had an unexamined and false premise that only I as the developer could wheel, the tools and the responsibility that came with the increased level of access that the operators needed to do their job.

Because of this, we had a sub optimize process with a longer cycle time than was needed, and using more expensive resources then needed.

Once we applied the respect people principle and gave them the tools they needed, we were able to optimize the whole.

## Parting Thoughts

This course is a necessarily light treatment of Lean.

I could do a course each on the seven principles, while the Poppendieck books are legendary and I highly recommend you read them. I worked hard here to give you content that comes only from my own experience and research.

Otherwise, I've wasted your time, and you would have been better served just reading the book.

The flip side of that is now you'll get maximum benefit from reading the books.

So again, read the books. You won't regret the time spent.

It might seem ridiculous that we as human beings should be passionate about processes and automation when there are songs to be sung and mountains to climb.

But this fundamentally misunderstands what processes are. Processes are the story of people solving problems together when we can solve each other's problems effectively in a way consistent with respect and human dignity.

This is something it is worthy to be passionate about.

The story of Lean begins with a clever little boy wishing he could lighten his mother's burden to give her more time to spend laughing and singing and playing with him.

What could your compassion and intelligence create tomorrow?